# T3.3 + T3.4 - Land Expansion & Camera: Design Decisions

Status: DRAFT for owner review (PM, 2026-07-15). The wave 3 lead package. Decision points are collected at the end; nothing goes to the coder until you pick.

## Where the code is today (verified by fresh reads)

The whole game lives in one fixed 1080x1920 design space with no camera movement anywhere. The farm is an isometric grid of 256x128 tiles, 4 columns x 3 rows base, with one legacy purchase (500 coins, the wooden expand sign) growing it to 4x4 = 16 plots. A 4x4 grid already spans 1024px of the 1080px width: the screen is full. Any real land growth forces the camera to become a real system - which is why T3.3 and T3.4 ship as one package.

Two more facts shape everything: single-finger drag is the FARMING gesture (plots plant and harvest as the finger sweeps across them), so single-finger camera panning is off the table; and the grid currently re-centers itself when it grows, which stops making sense once a camera exists - the world should stay put and grow outward.

## The shape of the change

The world becomes 2160 x 2880 design px (2x wide, 1.5x tall). The camera shows a window into it. The DEFAULT view always fits the player's OWNED land - so a player who never touches the camera plays exactly like today: one hand, everything visible. Zooming and panning are optional depth, not required motion. That is how your "one-hand default" guardrail survives a bigger farm.

## Regions (the T3.3 content)

- R1 East Meadow - adds 2 columns: grid 6x4, +8 plots (24 total).

- R2 South Clearing - adds 2 rows: grid 6x6, +12 plots (36 total).

- R3 Mere Shore - the west band along the new (regenerated) mere: NO plots. Open decor ground plus the dock site - restoration and arrange-mode country; one region stays about beauty rather than production.

The legacy 4th-row expansion is absorbed as an already-owned region in the migration (nobody loses anything). Unpurchased regions are visible but overgrown (bramble/mist art); each has a sign at its edge - the existing expand sign generalizes. Buying triggers the reveal: a clearing sweep across the region's tiles with particles and sound, and the mere glow steps brighter once the new mere art exists. Region definitions carry geometry and price ONLY - no structure positions baked in (keeps the full-farm-rearrangement door open).

## Pricing and gates (proposed; balance pass before shipping)

- R1 East Meadow: level 6, 5,000 coins

- R2 South Clearing: level 8, 15,000 coins

- R3 Mere Shore: level 9, 30,000 coins + 50 moondust (the beauty region taps the beauty currency)

These follow the current curve (the tester reached level 8 in two days). Exact numbers get a balance-sheet v3 pass and your explicit approval in the task prompt that ships them - same procedure as the weekly quest numbers.

## Camera (the T3.4 content)

Architecture: two cameras in FarmScene. The main camera renders the world and learns to pan/zoom; a new UI camera renders HUD/panels/bars fixed, exactly as today. This is the riskiest engineering in the package - every world-input site must start asking for WORLD coordinates instead of screen coordinates - so it ships first, alone, with zero player-facing change.

- Two-finger pan, pinch to zoom. Single finger stays 100% farming.

- While 2+ fingers are down, ALL farming input is suppressed until every finger lifts (your "pinch suppresses taps").

- Zoom range: from fit-owned-land (the default) in to about 1.6x for detail and arranging. You can never zoom OUT past fit-owned - no oceans of dead space; bounds stay tight to owned land plus a small margin.

- Pan clamps to the same bounds with a soft rubber-band snap-back; panning must feel SMOOTH (your 2026-07-12 emphasis).

- A small recenter button appears only when the view is off-default; one tap glides back to fit-owned.

- Buying a region animates the default view growing to include it.

- Desktop dev convenience: mouse-wheel zoom. Not a player surface.

## Art batch (after Decision 1 fixes the world size)

One Sprixen batch, generated against the approved world dimensions: the new mere (west edge, sized to the world - replaces the rejected sprite), overgrowth/bramble tiles + mist, region ground variants, the generalized region sign, and the dock's ruined stage-0 (restoration v1 dependency, placed on the Mere Shore).

## Task cut and order

- T3.4a Camera foundation - dual camera split, world-coordinate input audit, no player-facing change. Riskiest first, alone.

- T3.4b Gestures + guardrails - pinch/pan/bounds/suppression/recenter at the CURRENT world size (zoom-in only until land grows).

- T3.3a Region state - region model + schema v16 migration absorbing the legacy expansion; the grid stops re-centering (world origin freezes).

- Art batch - you generate against approved dimensions; pack the atlas.

- T3.3b Regions on screen - overgrowth, signs, purchase flow, reveal animation, camera bounds growth, default-fit zoom stepping.

Each is a separate coder task with its own review, test, and commit. Restoration design (perk menu, dock stages) starts after this package ships.

## Decision points (yours)

- World growth target. A (recommended): as written - 3 regions, final grid 6x6 = 36 plots + the plotless Mere Shore, world 2160x2880. B (smaller): drop R2 from wave 3 (6x4 = 24 plots + Shore), R2 becomes wave 4 content. C: tell me different sizes.

- Mere Shore identity. A (recommended): zero plots - pure decor + restoration ground. B: add 2-4 plots so it also farms.

- Pricing philosophy. A (recommended): coins for R1/R2, coins + moondust for the Shore; exact numbers via balance pass later. B: coins only everywhere. (Numbers come back for your approval either way.)

- Gestures. A (recommended): two-finger pan + pinch as written. B: also allow single-finger pan when the drag starts on empty non-plot ground (riskier: mis-pans while swipe-farming near edges).

- Task cut and order. A (recommended): the 5-step sequence above. B: reorder or merge - say what you'd change.